Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 01 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase – Temple Darshan Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register for the application. | 2 | High | sunil |
|  |  | USN-2 | As a user, I can log into the application using email and password. | 2 | High | sunil |
|  |  | USN-3 | As a user, I can securely logout from the application. | 1 | Medium | sunil |
| Sprint-2 | Temple Module | USN-4 | As a user, I can view all temples. | 2 | High | sunil |
|  |  | USN-5 | As a user, I can search all temples. | 2 | High | sunil |
|  |  | USN-6 | As a user, I can view temple details. | 2 | High | sunil |
| Sprint-3 | Booking Module | USN-7 | As a User , I can View Available darshan Slots | 2 | High | Sunil |
|  |  | USN-8 | As a user, I can book a darshan slot. | 3 | High | Sunil |
|  |  | USN-9 | As a user, I can view my bookings. | 2 | High | Sunil |
|  |  | USN-10 | As a user, I can cancel my booking. | 2 | Medium | Sunil |
| Sprint-4 | Admin Module | USN-11 | As an admin, I can manage temples. | 3 | High | Sunil |
|  |  | USN-12 | As an admin, I can manage darshan slots. | 3 | High | Sunil |
|  |  | USN-13 | As an admin, I can view all bookings. | 2 | High | Sunil |
|  |  | USN-14 | As an admin, I can access the dashboard. | 2 | Medium | Sunil |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 5 Days | 24 Oct 2022 | 01 July 2026 | 15 | 05 July 2026 |
| Sprint-2 | 15 | 5 Days | 06 July 2026 | 10 July 2026 | 15 | 10 July 2026 |
| Sprint-3 | 15 | 5 Days | 11 July 2026 | 15 July 2026 | 15 | 15 July 2026 |
| Sprint-4 | 15 | 5 Days | 16 July 2026 | 20 July 2026 | 15 | 20 July 2026 |

Velocity:

Velocity Calculation

Total Story Points Completed = 60

Number of Sprints = 4

Average Team Velocity = 60 / 4 = 15 Story Points per Sprint

Average Velocity per Day = 15 / 5 = 3 Story Points per Day

Observation:

The team maintained a consistent velocity of 15 story points per sprint, indicating steady progress throughout the project.

Burndown Chart/ Table:

| Day | Remaining |
| --- | --- |
| Day 1 | 60 |
| Day 2 | 52 |
| Day 3 | 44 |
| Day 4 | 35 |
| Day 5 | 28 |
| Day 6 | 20 |
| Day 7 | 15 |
| Day 8 | 10 |
| Day 9 | 5 |
| Day 10 | 0 |

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts